## Slide 1
PROPER WARM / PROPER NORTH HOMES
Warmer homes.
Greater delivery confidence.
A safer path from approved investment
to resident-ready outcomes.
Executive introduction | 20 minutes
Fictional case study | Draft for discussion | 11 September 2026
01
Notes: TIMING: 00:00-00:45 (45 seconds). Total presentation: 20 minutes.
Open with the outcome, not the technology. Proper Warm is about making the
route from an investment decision to a better home more dependable. For
residents, the outcome is a home that is safe, comfortable and usable. For
this executive team, it is confidence that money, people and suppliers are
producing accepted outcomes rather than activity that still needs rework.
First, we will establish what the fictional case asked for and the
clarifications that emerged from the team discussion. We will then begin the
business presentation with one resident journey before moving through the
operating model, value and decision.
This is a fictional association and a draft proposition. The programme name
is a working identity, not cleared for resident-facing use. Do not present
the design as established corporate branding.
TRANSITION: Before the story begins, be clear about the case we were asked
to solve.
SOURCE: docs\brds\agentic-retrofit-programme-brd.md, Executive Summary and
CXO Value Proposition (11 September 2026). All subsequent BRD references
identify sections or requirement IDs in this document. The original case
study and executive addendum remain separate source documents.

## Slide 2
INTRODUCTION | THE CASE WE WERE ASKED TO SOLVE
The case combines a real business need
with an unproven answer.
THE CONTEXT
THE PRESSURE
THE REQUESTED ANSWER
A fictional northern
housing association
with 60,000 homes.
Delivery behind plan,
with safety, funding
and 2030 urgency.
Five-agent design;
double delivery;
GBP 40m and lower bills.
The need is credible. The proposed answer and quantified value are not yet proven.
Original case preserved as the request, not treated as validated company evidence
02
Notes: TIMING: 00:45-02:00 (75 seconds).
This is the case as it arrived, before challenge or redesign. Proper North
Homes is fictional. The case describes sixty thousand homes, spreadsheet-led
coordination, delivery behind plan, statutory safety obligations and a
proposed 2030 energy ambition.
It also arrives with a preferred answer: five collaborating agents intended
to prioritise homes, draft assessments and grants, coordinate contractors and
residents, and verify quality. The expected outcomes include doubled delivery,
forty million pounds of grant capture and lower energy bills.
Those statements combine four different things: fictional context, a proposed
technology design, planning assumptions and claimed benefits. They should not
be given the same evidence status. The need to improve delivery is credible;
the answer, baseline and quantified value are not yet proven.
ANIMATION CUES: The fictional context is visible first. Click once to reveal
the delivery pressure, then once for the requested five-agent answer. The
final click reveals the evidence challenge. Do not imply that the requested
outcomes have already been validated.
TRANSITION: The team discussion did not reject the ambition. It changed what
would count as a responsible solution and approval request.
SOURCE: Original Case Study 48; BRD, Source Context and Original Request.

## Slide 3
INTRODUCTION | WHAT THE DISCUSSION CLARIFIED
We challenged the answer
before selling the solution.
OUTCOME
AUTHORITY
VALUE
DECISION
Accepted, evidence-complete
handovers; not agent activity.
AI assists. Named people
retain approval.
Separate retrofit capital
from technology value.
Readiness and gated pilot;
not portfolio rollout.
GBP 40m unverified | Sector benchmarks, not company facts | Bills may not fall
These clarifications are the rules for reading the business presentation
03
Notes: TIMING: 02:00-03:30 (90 seconds).
The discussion produced four material clarifications.
First, success is not the number of agents, tasks or installation starts. It
is safe, resident-accepted and evidence-complete handover.
Second, mandatory controls and approvals remain deterministic and human-owned.
AI may recommend, draft, reconcile and flag. It must not diagnose hazards,
infer consent, commit capital, award contracts, submit claims or accept work.
Third, the underlying retrofit capital case must be separated from the
incremental technology case. Only improvement over a credible alternative
counts as technology value.
Fourth, the decision today is not full rollout. It is a capped readiness
stage, followed only by separately approved shadow and live pilots.
Keep three qualifications visible throughout: the forty-million-pound funding
opportunity is unsecured, sector figures are planning benchmarks rather than
company facts, and warmer or healthier homes do not guarantee every bill
will fall.
TRANSITION: With those rules established, the business presentation starts
with the resident experience. This is the hook for the story.
SOURCE: Case Study 48 Addendum, Executive Assessment and What We Are
Challenging; BRD, Executive Summary and Evidence Classification.

## Slide 4
BUSINESS PRESENTATION | THE HOOK
One home can be complete in every system
and unfinished for the resident.
Understand
Decide
Prepare
Live with it
What will change?
What are my choices?
Who is coming,
and when?
Who helps if it
does not work?
Behind the journey: housing, surveyors, finance, contractors and quality teams.
When ownership is unclear, the resident inherits the uncertainty.
Illustrative journey, not resident testimony | BRD: resident service and handoffs
04
Notes: TIMING: 03:30-04:55 (85 seconds).
HOOK: One home can be complete in every system and still be unfinished for
the resident.
Invite the audience to imagine one home entering the programme. These are
illustrative questions, not quotations from resident research. A resident
wants to understand the proposed work, decide what is right for their home,
organise access and know who will help afterwards.
Internally, those questions cross housing, assessment, finance, procurement,
contractor and quality responsibilities. Each team can complete its own task
while the overall journey still stalls. A survey can be complete while a
design remains unresolved. A contractor can report completion while the
resident still lacks usable guidance or a defect remains open.
The business problem is therefore not simply the number of spreadsheets.
It is the possibility that nobody has a reliable view of what this particular
home needs next, who is accountable and whether it is safe to proceed.
Repeated contact and uncertain appointments are potential consequences to
investigate, not established findings about this fictional provider.
ANIMATION CUES: The title and first journey stage are visible. Click once for
Decide, once for Prepare and once for Live with it. Click again to reveal the
internal teams; make the contrast that the resident sees one journey. The
final click reveals the uncertainty statement. Pause before saying it.
Pause briefly: which handoff would the executive team most want confidence
in? Use the question to make the problem concrete, not to open a long debate.
TRANSITION: Now multiply this need for a dependable journey across the
portfolio, while being honest about what we do and do not know.
SOURCE: BRD, Problem Statement; BR-011 through BR-020; BR-036 and BR-051.

## Slide 5
THE CASE AT A GLANCE
The ambition is clear.
The delivery baseline is not.
60,000
15,600
3,900
homes in the portfolio
homes below EPC C
in the scenario
accepted completions
per full delivery year
Stated fictional context
26% sector benchmark;
not verified company data
Four-year arithmetic;
not current throughput
Current safety duties cannot wait for a new digital platform.
Planning scenario, not a delivery commitment | BRD: objectives and regulatory timing
05
Notes: TIMING: 04:55-06:15 (80 seconds).
The case describes sixty thousand homes. That is fictional operating context,
not a verified customer dataset. Applying the sector planning benchmark of
twenty-six percent below EPC C produces fifteen thousand six hundred homes.
Dividing that by four full delivery years produces three thousand nine
hundred accepted completions annually.
The arithmetic is useful for seeing the scale, but it is not an executable
programme. We still need the address-level energy and condition baseline,
actual accepted throughput, property mix, mobilisation period and capacity.
Doubling an unknown delivery baseline is not a credible promise.
There is real urgency without manufacturing certainty. The BRD records
current hazard duties and forthcoming regulatory phases as at 11 September
2026, and treats EPC C by 2030 as proposed rather than an in-force deadline.
It also records Wave 3 grant spend by March 2028 and delivery to September
2028, but no award to this association is evidenced. These conditions require
current official verification before decisions.
The executive choice is not whether to care about speed. It is whether we
have a trustworthy basis for deciding where and how to accelerate.
ANIMATION CUES: Begin with the portfolio size. Click to introduce the
below-EPC-C scenario with its qualification, then click to introduce the
annual trajectory with its qualification. Never reveal a number separately
from the label that explains its evidence status. The final click reveals
the current-duty statement.
TRANSITION: To create that basis, we must find the real constraint rather
than assume that AI can remove every source of delay.
SOURCE: BRD, OBJ-01/02, Provisional Sector Benchmark Pack, Regulatory Timing.

## Slide 6
CHALLENGE THE TECHNOLOGY-FIRST ANSWER
Faster administration is not
necessarily faster retrofit.
The programme moves only when every critical constraint is ready.
Property
data
Competent
people
Committed
suppliers
Resident
readiness
Affordable
funding
AI can reduce evidence chasing.
It cannot create an installation crew or approve a resident's choice.
First decision: establish the binding constraint | BRD: BR-022, BR-043 and BR-044
06
Notes: TIMING: 06:15-07:55 (100 seconds).
The tempting answer is to put an agent on every spreadsheet. That may improve
administration, but the next home still needs reliable property information,
competent professional input, an available supplier, appropriate resident
arrangements and funding the association can afford.
If design capacity is the constraint, generating more survey packs can grow
the queue rather than increase accepted outcomes. If supplier capacity is
unavailable, a faster scheduling recommendation does not create a crew.
If a resident needs an adjustment, optimisation cannot wish that need away.
These are examples of why we need evidence about the bottleneck, not claims
that these exact failures have been observed at Proper North Homes.
Our first intervention is therefore a readiness exercise. Measure time at
each stage, why work waits, how often evidence is rejected and how much
effort is spent correcting or chasing it. Compare process redesign,
configuration of existing systems, conventional workflow and bounded AI.
This is not a reason to abandon technology. It is how we direct technology
at a constraint it can actually relieve. The proposition should release
scarce specialist time for judgement, not replace professional competence.
Ask the executive team to hold one test in mind: will this change increase
accepted outcomes, or merely move the backlog to another team?
TRANSITION: The answer we propose is a dependable operating model, with
technology supporting the next safe step.
SOURCE: BRD, Executive Summary, BR-022, BR-043, BR-044 and trade-offs.

## Slide 7
THE PROPOSITION
One governed journey.
Not five autonomous decision-makers.
Trusted evidence
Named owners
Next safe step
What is known?
What is missing?
Who decides?
Who owns the gap?
Proceed, pause
or resolve?
Connect existing services. Use AI only where it earns its place.
A governed retrofit delivery service | BRD: operating model and authority
07
Notes: TIMING: 07:55-09:15 (80 seconds).
Here is the solution in business language. For each home, establish the
evidence, make accountability explicit and identify the next safe step.
Across the portfolio, show executives where work is progressing, where it
is held and what decision or resource would unblock it.
The BRD calls the enabling capability a portfolio control plane. Think of
that as a shared workflow and evidence layer joining the existing asset,
housing, repairs, finance and contractor services. It is not a proposal to
replace all of those systems.
Rules enforce mandatory gates. People retain decisions about safety,
technical approval, resident agreement, investment, contracts, grants and
quality. Bounded AI can prepare sourced drafts, reconcile information and
identify anomalies. It does not become a new accountable executive or a
substitute for a competent professional.
ANIMATION CUES: Reveal the proposition in three beats: trusted evidence,
named owners, then the next safe step. Reveal each heading and its question
together. The last click reveals the boundary statement about connecting
existing services and using AI only where it earns its place.
This is deliberately a business view. We will use a later architecture
section to explain how the integration and controls work. Today the test is
whether this operating model addresses the business problem.
TRANSITION: What changes in the day-to-day work of the programme team?
SOURCE: BRD, Operating Model and Authority; BR-043 through BR-048.

## Slide 8
A WORKING DAY, REIMAGINED
Remove avoidable waiting.
Keep accountable judgement.
FROM: CHASING STATUS
TO: RESOLVING THE NEXT DECISION
Find the latest evidence.
Ask who owns the gap.
Reconcile the report again.
Review sourced evidence.
Resolve the named exception.
Report outcomes and holds.
A missing approval creates a hold and a human task, not an AI guess.
Illustrative workflow improvement, not measured results | BRD: BR-017/019, BR-041 and BR-046
08
Notes: TIMING: 09:15-10:50 (95 seconds).
Return to our illustrative home. Instead of a coordinator searching several
records for the current version, the proposed service assembles a sourced
pack and shows what is missing. Instead of another message asking who owns
the next step, the exception has a named recipient and a required decision.
Suppose the proposed design changes. The workflow must invalidate the
affected downstream approvals. The resident may need updated information
and a renewed decision; funding and supplier arrangements may need review.
The system must not keep the installation date simply because that makes
the dashboard look better.
The opportunity is to reduce administrative effort and make professional
review more focused. We are not yet claiming a particular saving. The pilot
has to count the effort to review AI drafts, handle false flags and maintain
controls as well as the time it removes.
The right-hand side is the proposed future experience, not a description of
a deployed product. It provides a concrete scenario for a later demo:
evidence arrives, an exception is identified, a person decides and the
property state updates with an audit trail.
ANIMATION CUES: Keep the current-state panel visible. Click once to reveal
the complete future-state panel as a single contrast, not line by line.
Click again for the missing-approval statement.
TRANSITION: A more efficient team is valuable only if the resident also
experiences a more dependable service.
SOURCE: BRD, Future-State Lifecycle; BR-008, BR-017 through BR-019,
BR-041, BR-046 and BR-049.

## Slide 9
WHAT BETTER SHOULD FEEL LIKE
Resident trust is a delivery outcome.
01
02
03
04
Clear choices
Reliable appointments
A usable home
A person who can help
Accessible information and time
to consider discretionary measures.
Real capacity, agreed adjustments
and honest updates.
Quality checks, practical handover
and follow-up on comfort.
Human review, aftercare and
complaint routes without detriment.
Measure comfort and affordability. Do not promise every bill will fall.
Proposed resident outcomes; direct research still required | BRD: BR-011 to BR-020, BR-036/037, BR-051
09
Notes: TIMING: 10:50-12:25 (95 seconds).
The four questions from the opening now become four service commitments to
validate. Clear choices means property-specific, accessible information,
not an automated campaign designed to maximise acceptance. Silence or survey
access is not agreement to installation.
Reliable appointments mean supplier capacity has been confirmed, necessary
adjustments are understood and the resident receives honest updates.
An incomplete appointment must not automatically become resident refusal.
A usable home means more than a contractor reporting a finished job.
It includes competent quality acceptance, accessible operating guidance and
aftercare. A person who can help means an accountable route to challenge a
decision, report a defect or make a complaint without losing other services.
Energy outcomes need equal care. A household that previously under-heated
its home may choose greater comfort rather than lower consumption. Tariffs,
weather, occupancy and the measure itself affect bills. We should measure
comfort, affordability and adverse outcomes instead of promising universal
savings.
These are proposed standards, not claims that residents have validated the
service. Representative digital and non-digital journey testing is a
condition of live use.
TRANSITION: The same discipline we apply to resident promises must apply to
the financial story.
SOURCE: BRD, BR-011 through BR-020, BR-036, BR-037, BR-051,
Pilot Evaluation and CXO Value Proposition.

## Slide 10
ILLUSTRATIVE ECONOMICS, NOT A BUDGET
The financial case starts with
capital discipline.
GBP 312m gross
15,600 homes x GBP 20,000
Cost inclusions require validation
GBP 117m grant ceiling
GBP 195m provider balance
Full-cap scenario only.
Not an allocation or entitlement.
Even at that ceiling, provider funding is substantial.
Cash timing and headroom still govern delivery.
The separate GBP 40m opportunity is unverified. Do not add it to the ceiling.
All figures use provisional inputs; GBP 7,500 ordinary cap | BRD: illustrative economics
10
Notes: TIMING: 12:25-14:15 (110 seconds).
This slide establishes scale and financial discipline, not an investment
return. The provisional cohort of fifteen thousand six hundred homes at
twenty thousand pounds each gives three hundred and twelve million pounds.
Those inputs require company and archetype validation.
If the entire cohort qualified for the ordinary full-cap scenario of seven
thousand five hundred pounds per home, the illustrated grant ceiling is one
hundred and seventeen million pounds. The provider balance is still one
hundred and ninety-five million on the same cost basis.
Neither the ceiling nor the forty-million-pound opportunity in the original
request is an award. They must not be added together. If only forty million
were ultimately received against this full programme cost, the balance would
be two hundred and seventy-two million. Actual eligibility, scheme averaging
rules, allocation, claims and receipt timing govern the funding case.
The cost input is called fully loaded, but its inclusions are not yet clear.
We must map them before adding technology, overhead, financing, enabling
work or contingency, otherwise we could double count costs.
The solution's financial contribution is more disciplined capital allocation,
less avoidable expenditure and better conversion of eligible awards into
compliant claims and cash. It does not fund the works by itself. Monthly
liquidity, match funding and covenant headroom remain executive controls.
ANIMATION CUES: Start with gross programme cost and the calculation. Click
once to reveal the grant ceiling with its qualification, then click again
to reveal the provider balance with its qualification. The final click
reveals the warning that the separate GBP 40 million opportunity is
unverified.
TRANSITION: To make a credible technology investment case, separate this
underlying capital programme from the incremental value of the new service.
SOURCE: BRD, BR-025 through BR-031; Illustrative Economics and Review Qualifications.

## Slide 11
FOUR OUTCOMES THE EXECUTIVE TEAM CAN TEST
Value must be earned, not assumed.
CAPACITY RELEASED
CAPITAL BETTER CONTROLLED
RESIDENT OUTCOMES IMPROVED
QUALITY MADE VISIBLE
Less chasing.
More professional judgement.
Fewer avoidable costs.
Clearer cash exposure.
Reliable service.
Comfort and affordability.
Accepted work.
Earlier defect containment.
Value = attributable improvement over a credible alternative, net of all added costs.
Value hypotheses, not realised benefits | BRD: benefits register and separate investment cases
11
Notes: TIMING: 14:15-15:45 (90 seconds).
These are four outcome categories the executive team can own and test.
Programme leadership measures whether coordination effort and cycle time
fall. Finance measures attributable avoided expenditure, eligible grant
conversion and cash exposure. Resident leadership measures lived outcomes.
Assets and quality leadership measure accepted work and defects.
The key phrase is attributable improvement. The association would obtain
some benefits from retrofit even without new technology. We cannot claim
the whole capital programme as the return on an AI investment.
Likewise, staff time released is capacity until a budget owner confirms
that expenditure will reduce. Grant already assumed in the plan is not a
new benefit; receiving it earlier is a timing improvement. Resident savings
are resident value, not landlord cash. Better governance matters, but we
should not invent a large borrowing-capacity benefit without a treasury model.
Compare the selected option with process improvement and conventional
workflow. Include integration, data remediation, licences, support, training,
human review, assurance and exit costs. If AI does not add value, choose the
simpler option while retaining the stronger operating controls.
TRANSITION: That is why we propose staged proof rather than one large
transformation commitment.
SOURCE: BRD, CXO Value Proposition, Separate Investment Cases and Attribution,
Benefits Validation Register, BR-029, BR-043 and BR-049.

## Slide 12
STAGED COMMITMENT, NOT A BIG-BANG ROLLOUT
Prove the model before committing to scale.
0
1
2
3
4
Establish
readiness
Shadow
mode
Bounded
live pilot
Repeat
schemes
Selective
scale
6-8 weeks
proposed
No live actions.
Test options.
6-9 months
proposed
By archetype
or geography.
Release the
next tranche.
Every step needs evidence and named approval. Calendar progress is not permission.
Indicative phases and durations; ratify during readiness | BRD: delivery gates and BR-050
12
Notes: TIMING: 15:45-17:15 (90 seconds).
The initial step is deliberately small enough to make a better decision:
establish readiness. The proposed six-to-eight-week period validates the
cohort, bottlenecks, people, suppliers, funding and technology options. The
actual scope, cost ceiling and schedule require approval.
Shadow mode then tests recommendations, drafts and exceptions without live
commitments or resident contact. It gives us a chance to compare AI with
simpler workflow and to examine errors before they affect delivery.
The live pilot is proposed for one locality and a small number of understood
archetypes, with a retained cross-functional team and ring-fenced supplier
and quality capacity. Its indicative six-to-nine-month duration is not a
promise that procurement and mobilisation can be compressed into that time.
Readiness must resolve the actual critical path.
Only then do we repeat schemes and release further investment in tranches.
Every phase has independent control-owner evidence, and acceleration beyond
the approved annual plan requires Board approval.
Current hazard response and eligible grant activity continue throughout.
The digital programme must not become a reason to postpone existing duties.
ANIMATION CUES: Readiness is visible first. Click once for shadow mode, once
for the bounded live pilot, once for repeat schemes and once for selective
scale. Reveal each phase number, heading and description together. The final
click reveals the evidence-and-approval statement.
TRANSITION: What evidence should cause this executive team to say yes, pause
or choose a different option?
SOURCE: BRD, Delivery Phases and Approval Gates, BR-030, BR-047, BR-050,
Validation and Approval Criteria.

## Slide 13
PROPOSED PILOT SCORECARD
Scale only when the evidence supports it.
50+
20%
25%
accepted handovers
from 80-100 candidates
lower assessment-to-
ready-to-install time
less coordination effort
per accepted home
Safety, resident rights and affordability are non-negotiable.
Ratify targets and baselines first. Count review effort, defects and incomplete cases.
Targets, not forecasts or proof of safety | BRD: OBJ-02, OBJ-11/12 and pilot evaluation
13
Notes: TIMING: 17:15-18:40 (85 seconds).
These are proposed pilot targets, not a sales guarantee. The BRD proposes
eighty to one hundred candidate homes and at least fifty accepted handovers,
a twenty-percent reduction in assessment-to-ready-to-install time and a
twenty-five-percent reduction in coordination effort per accepted home.
Before testing, agree the baseline, comparison cohort, definitions and
thresholds. Count the human time needed to review drafts and manage
exceptions. Keep paused, incomplete, excluded and reopened cases visible;
otherwise the apparent improvement could just reflect cherry-picking.
An accepted handover means the relevant approvals, resident decision or
separately authorised lawful process, physical and documentary quality,
defect controls and accessible handover are satisfied. It is not simply
a contractor's completion notification. Energy outcomes are separate.
The guardrails are non-negotiable. No unauthorised starts, no autonomous
controlled approvals and no unresolved safety-critical or material defects
at handover. Test critical exceptions before live use and retain independent
assurance. Fifty successful handovers cannot establish zero live risk.
Also disclose what the pilot cannot yet prove, particularly seasonal comfort
and energy outcomes. A failure of the AI value case should stop expansion or
lead to a conventional workflow option, not weaker acceptance criteria.
ANIMATION CUES: Keep the non-negotiable safeguard visible from the start.
Reveal all three proposed targets together on one click so efficiency never
appears before the conditions that govern it. Click once more for the
baseline and completeness reminder.
TRANSITION: That brings us to the decision we recommend today.
SOURCE: BRD, OBJ-02, OBJ-11, OBJ-12; Pilot Evaluation; BR-049/050.

## Slide 14
THE DECISION TODAY
Approve the next
evidence-building step.
AUTHORISE
ASSIGN
RETURN
A capped readiness stage; agree its budget and boundaries.
An asset sponsor and accountable cross-functional owners.
With validated options, economics and a gated pilot case.
Next: how the architecture enables this service, then a property-journey demo.
No full rollout, secured-grant assumption or capital acceleration approval today | BRD: approval gates
14
Notes: TIMING: 18:40-20:00 (80 seconds).
Close with a proportionate decision. Authorise a capped readiness stage,
subject to agreeing the budget, boundaries and delegated authority. We do
not have a validated price or return figure to ask this team to accept today.
Name the Executive Director of Assets as sponsor, supported by the Chief
Executive, with Finance, Safety, Programme, Resident Engagement, Procurement,
Digital and data-protection ownership. Return with validated constraints,
options, economics and the proposed shadow and live-pilot gates.
We are not seeking approval for a five-agent portfolio rollout, recognition
of forty million pounds as secured grant or acceleration beyond the approved
capital plan.
End on the promise we can responsibly make about the approach: start with
the resident outcome, make evidence and accountability visible, and earn the
right to scale.
ANIMATION CUES: Reveal the decision in three clicks: Authorise, Assign and
Return. Reveal each verb with its complete statement. The final click reveals
the handoff to architecture and the property-journey demo.
HANDOFF FOR LATER EXTENSION: Append the architecture section after this
introduction, explaining systems of record, workflow gates, human approval,
bounded AI and continuity. Follow it with a demo of the illustrative home:
evidence arrives, an exception is raised, an accountable person decides,
resident arrangements are checked and the next safe step is recorded.
These later sections are not included or counted in the twenty minutes.
SOURCE: BRD, Executive Summary; Validation and Approval Criteria; BR-050.