## Slide 1
AMA CASE STUDY 48 | MENTOR SESSION 1
From "build five agents" to
"what value do they really need?"
How I filled the gaps in the Proper Warm case, 10 to 26 September 2026
Today: the story so far, then four decisions I would value your challenge on
Notes: I have the story so far to show you, and four decisions I want your challenge on. The short version: the brief asks for five agents. Two weeks of evidence says the value is credible, but end-to-end agents are not the way to get it. Where I have landed is an agent-led modernisation of the existing retrofit model, with agents only where they beat the same workflow without them. One of my four questions is whether the panel will read that as answering the brief.
I will cover five strands: research, role agents, BRD iterations, a design thinking challenge of the five agents and a BRD quality review, plus two later challenges on how to prove and explain the value. Then lessons, one traceability chain, and my questions for you.

## Slide 2
The case names five agents but not the problem they solve
THE REQUEST (ORIGINAL CASE STUDY)
A housing association with 60,000 homes in the North of England
Every home to EPC C by 2030, while meeting Awaab's Law damp and mould timescales
A small team on spreadsheets, far behind plan
Five agents, from L2 recommend to L4 autonomous flags
Promised: double delivery, GBP 40m of grants, lower energy bills
WHAT THE DOCUMENT DOES NOT TELL US
What kind of organisation it is, and who decides
Current throughput, backlog and data quality
Which rules apply today, which are proposals, and from when
Whether the GBP 40m is awarded or only available
The problem: it names the solution first; each agent gets one "owns end-to-end" line
My working question: what business problem would make these agents worth building?
Source: docs/case_study_48_original.md (10 Sep 2026). Gaps identified during research, 11 to 25 Sep 2026.
Notes: The brief is a one-page solution request. It names five agents with autonomy
levels, a business case, and outcomes such as doubling delivery and capturing
GBP 40 million of grants.
What it does not give is everything an architect needs to justify a design: what
kind of organisation this is, what the current throughput and data look like,
which regulations are in force versus proposed, and whether the grant money is
real. Above all, it names the solution before the problem: each agent is
described by a single "owns end-to-end" line.
So I set myself one working question for the whole research phase: what business
problem would make these agents worth building? Everything that follows is how I
tried to answer it without inventing facts about the company.

## Slide 3
Five loops, not a line: each finding sent me back to research
1 Research
11 TO 25 SEP
Company, sector statistics, comparators and 16 official regulatory documents
OUTPUT
Primer, customer profile, regulatory register
2 Role agents
FROM 11 SEP
Eight Proper North Homes perspectives to ask what the case never says
OUTPUT
8 company-* agents and their questions
3 BRD iterations
11 TO 26 SEP
Twelve revisions, with new research and role answers between each
OUTPUT
BRD v0.5.0
4 Design thinking
26 SEP | TURNING POINT
Read each agent's "owns end-to-end" line as the value behind it
OUTPUT
agent-request-challenge.md
5 Quality review
26 SEP
Canonical IDs and coverage checks, re-run after every later change
OUTPUT
Six runs; FAIL only on data gaps
Every loop sent me back to research and filed its findings in the addendum, the BRD and the log
Sources: git log (35 commits, 10 to 26 Sep 2026); docs/reference/log.md; docs/brds/agentic-retrofit-programme-brd.md history.
Notes: This is the backbone of the story. The five strands were not a straight line; each loop produced questions that sent me back into research.
Research built the context. The role agents let me ask what the brief could not answer. The BRD has been rewritten twelve times and is now version 0.5.0. The design thinking session on 26 September was the turning point: I read each agent request as the value behind it and tested my early doubts agent by agent. The quality review made the requirements traceable, and it was re-run after every later change.
The habit that matters: nothing stayed in chat history. Every finding was filed in the addendum, the BRD or the knowledge base, and logged.

## Slide 4
Research filled three gaps and corrected two claims in the brief
COMPANY
Not-for-profit
Proper North Homes: owner-confirmed not-for-profit, 26 Sep
Legal form, registration and charitable status still unknown
Modelled customer profile from sector medians, labelled as estimates
Housing association primer to understand the customer
SECTOR BASELINE (ESTIMATE)
c. 15,600 homes
26% of stock estimated below EPC C
3,900 accepted completions a year for a four-year path
About GBP 312m gross at GBP 20k per home
At most 5,333 homes at the GBP 7,500 grant cap
REGULATION
16 documents
Retrieved 19 Sep: social housing, energy efficiency, retrofit and funding, data protection
Awaab's Law Phase 1 in force since 27 Oct 2025; Phase 2 planned from 30 Nov 2026
Every regulatory claim cites a dated local snapshot
TWO CORRECTIONS TO THE BRIEF
The GBP 40m is an opportunity, not an award
EPC C by 2030 is final SRS MEES policy, not a consultation, but not yet evidenced as commenced law
Sources: company-profile-research.md; housing-association-primer.md; uk-social-housing-baseline-research.md; regulatory/README.md. Benchmarks are not company facts.
Notes: Three things came out of research.
First, the company. The brief does not say what kind of organisation this is. I built a housing association primer and a modelled customer profile from sector medians. On 26 September I confirmed it is a not-for-profit. Its legal form is still unknown, and I have not assumed charitable status.
Second, the numbers. Sector benchmarks suggest about 26 percent of stock is below EPC C, roughly 15,600 homes, about 3,900 accepted completions a year and a gross programme of about GBP 312 million. These are planning estimates, not company facts.
Third, regulation: 16 official documents, so every regulatory claim has a dated local source.
Research also corrected two claims in the brief. The GBP 40 million is an opportunity, not an award, and would cover at most about 5,333 homes at the grant cap. And EPC C by 2030 is final policy, not a consultation, though I could not yet evidence it as commenced law.
If asked: grants need co-funding, so more grant means more of our own spend. The addendum illustrates about GBP 66.7 million of provider funding, as an estimate.

## Slide 5
Eight role agents stood in for the company I cannot interview
Executive Director of Assets
Finance, Capital and Grants
Retrofit Programme Manager
Building Safety and Compliance
Resident Engagement and Insight
Procurement and Contracts
Data and Performance Lead
Neighbourhood Housing Officer
RULES THAT KEEP THEM HONEST
Anchored to the case, the addendum and the company research
Every answer labelled: case fact, sector hypothesis or unknown
One focused question at a time, within the role's decision rights
Research instruments, not simulated employees
ONE REAL EXCHANGE: GRANT AND FUNDING
QUESTION TO FINANCE
Would a grant-drafting agent add value?
REGULATORY FACT
WH:SHF Wave 3 is formula-allocated in Greater Manchester and the West Midlands, not bid for
UNKNOWN
Whether Proper North Homes operates in either area
EFFECT ON THE BRD
FR-027: every scheme records an evidenced funding route; unknown blocks bid work
Sources: .github/agents/company-*.agent.md; agent-request-challenge.md (Grant and Funding); WH:SHF technical annex (Page 3, Page 5 Table 3), retrieved 19 Sep 2026. Question paraphrased.
Notes: The company is fictional, so there is nobody to interview. I created eight role agents, one for each perspective that owns part of a retrofit programme, from the asset executive to a frontline housing officer.
They are research instruments, not simulated employees. They are anchored to the case, the addendum and the company research, and they label every answer as a case fact, a sector hypothesis or an unknown. That stops an articulate answer from becoming a fake company fact. Their most useful output is the one question per role that would change its answer most; those questions are now the discovery agenda.
One exchange: would a grant-drafting agent add value? The finance role answered with a fact from the local snapshot: in Greater Manchester and the West Midlands, Wave 3 money is allocated by formula, not by bid. Whether Proper North Homes operates there is unknown. So the BRD now requires an evidenced funding route before any bid work starts.

## Slide 6
The case against five agents built up across two weeks
11 SEP
Addendum proposes a control plane: "agentic is an implementation option"
19 SEP
BRD adds a cross-functional challenge to the five-agent request
20 SEP
Regulatory context; TypeSafe review of open decisions
25 SEP
Modelled customer profile; knowledge base restructure
26 SEP
Role challenge of each agent adds ten BRD rows
The doubt came first; 26 Sep turned it from my opinion into evidence for each agent.
Twelve BRD revisions, each the same pass: research, ask the role agents, rewrite, log what and why
Sources: git log, 11 to 26 Sep 2026 (dc6561a, 6bbb392, f1c185a, a72f231, 3db359c); docs/reference/log.md.
Notes: This slide is the honest origin of the turning point. The doubt about five agents built up over two weeks.
On 11 September my first addendum already said that "agentic" is an implementation option and proposed a portfolio control plane, now called the digital foundation. On 19 September the BRD gained a cross-functional challenge to the five-agent request. Then came the regulatory context, the open-decision review and the modelled customer profile.
What I lacked was evidence for each agent. On 26 September all eight role agents challenged each request, which added ten requirements and eight open decisions. Each BRD revision was the same pass: research, ask the roles, rewrite, log what changed and why.

## Slide 7
Each request states a value; none needs an end-to-end agent
BEFORE
How do we build five agents to double delivery?
AFTER
What shared records and gates let existing teams deliver more safe, accepted, grant-claimable homes, and where does an agent beat the same workflow?
Requested agent | Value the request implies | Real problem found | What to build instead
Stock Prioritisation (L2) | Defensible capital allocation | Fragmented stock, EPC and hazard data; no approved cohort policy | Versioned scoring and eligibility rules; AI reconciles and explains
Assessment (L3) | More homes ready for design | Assessor capacity, fragmented data and rework | Sourced evidence record; AI pre-fills facts and checks completeness
Grant and Funding (L3) | Grant cash without clawback | No evidenced award; reporting is a data problem | Four-state grant ledger first; AI drafts from evidence
Contractor and Resident (L3) | Capacity meets resident readiness | No-access logged as refusal; frontline context lost | Deterministic decision record; AI drafts, routes, suggests slots
Quality Verification (L4) | No payment for defective work | Late detection of systemic defects | Evidence schedule and defect register; AI flags, never clears
Verdict of all eight roles: build none of the five as an end-to-end agent. The gap is shared records, not intelligence.
Source: agent-request-challenge.md (26 Sep 2026). Roles read the case, addendum and BRD: verdicts are sector-informed hypotheses, not validation.
Notes: This is the turning point. I stopped treating the five agents as a specification and read each "owns end-to-end" line as the business telling us what value it expects. Stock prioritisation means defensible capital allocation. Grant and funding means grant cash without clawback. Quality verification means never paying for defective work.
I asked all eight role agents, in parallel, what the real problem was, what cheaper alternatives existed and where an agent would fit. The answer was unanimous: build none of the five as an end-to-end agent. Each request bundles deterministic control work, accountable human decisions and a smaller set of tasks where bounded AI helps. The most memorable row is quality: every role said the real risk is that a pack with no flags gets read as proof of quality.
The "after" question is how I phrase it now. On 26 September the addendum still called agents "an implementation option"; later that day it became agent-led modernisation, which is the next slide.
One caveat: the roles read my addendum, so their agreement is a sector-informed hypothesis, not validation.

## Slide 8
Agents for the messy work, rules for decisions we must explain
Accountable people
Safety, professional sign-off, resident consent, investment, procurement, grant submission, payment and quality acceptance
Bounded agents
Turn free text into sourced values, propose missing values for owners to confirm, reconcile, draft, route messages, raise hazard and quality signals
Digital foundation
Deterministic: property master, published scoring weights, eligibility rules, gates and clocks, resident decisions, capacity, grant ledger, defects
THE ASK TO THE BOARD CHANGES
From
Five end-to-end agents, portfolio-wide
To
Agent-led modernisation of the existing model: one locality, existing teams and suppliers
Rules stay deterministic where a decision must be transparent and repeatable
Each agent capability scales only if it beats the same workflow without it (proposed)
Agents earn the right to scale only through safe, resident-accepted, evidence-complete handovers
Sources: case_study_48_addendum.md (Where Agents Fit; Agentic Architecture Brief); agent-request-challenge.md; BRD v0.5.0 Document Status (owner decision, 26 Sep 2026).
Notes: So if the gap is shared records, not intelligence, why is this agent-led? Because the records do not fill themselves. What rests on a small team today is coordination, chasing, re-keying, reconciliation and evidence assembly, and that unstructured work is where agents help. Later on 26 September, a challenge to my own measurement plan showed the pilot bundled three changes: a new delivery cell, ring-fenced supplier capacity and agents, so it could never tell the Board which one worked. So I reframed it as agent-led modernisation of the existing retrofit model. Existing teams, suppliers and systems stay, and what I called the control plane is now the digital foundation. Whether coordination really is the binding constraint is still a Phase 0 question.
Read the stack from the bottom. The foundation is deterministic, because decisions that residents, the Regulator, funders or the Board must be able to follow should come from rules. Agents sit where the work is unstructured, and people keep every decision with legal, professional or resident authority.
The ask changes: agents added to existing teams in one locality and, as a proposal, each capability scales only if it beats the same workflow without it.

## Slide 9
Two more challenges: how to prove the value and how to explain it
PROVE IT: PILOT MEASUREMENT CHALLENGE
All eight roles backed the intent but rejected my acceleration dashboard: speed is not the benefit, and about 50 handovers in 6 to 9 months cannot prove a 20% gain
Comparison 1: pilot locality with agents against a matched locality without, same event capture from Phase 0
Comparison 2: each agent capability against the same workflow without it, review effort counted
The dashboard steers; a frozen benefits scorecard decides; a guardrail breach pauses work (RULE-024)
EXPLAIN IT: TRANSPARENCY REVIEW, BRD v0.5.0
Fixed my own citation: CON-003 cited UK GDPR Article 22, which the local text omits; it now cites Articles 22A to 22C
Transparency gate before live processing (AC-079); per-home reason codes (FR-042)
AI capability register and Board assurance report (FR-043); provenance on every agent output (FR-044)
Gap: three standards or codes and ICO guidance are not held locally (OD-39)
Proposed (OD-34): the pilot decides which agent capabilities scale
Sources: pilot-measurement-challenge.md (Summary; Owner Decision); BRD v0.5.0 CON-003, RULE-019, RULE-024, AC-079, FR-042 to FR-044, OD-34, OD-39; log.md (26 Sep 2026). Role answers are hypotheses.
Notes: Two challenges asked whether I could prove the value and whether I could explain it. The first came before the reframe and caused it; the second came after.
The first was my own idea: a dashboard showing the pilot accelerates delivery. All eight roles backed the intent and rejected the design. Speed is not the benefit; accepted handovers are. And, as you saw, it bundled three changes. About 50 handovers in six to nine months cannot prove a 20 percent gain. So there are now two comparisons: a pilot locality with agents against a matched locality without, and each agent capability against the same workflow without it. The dashboard steers; only a frozen benefits scorecard counts at the gate.
The second was a transparency review. It found an error of mine: CON-003 cited UK GDPR Article 22, but the local consolidated text omits it and uses Articles 22A to 22D. CON-003 now cites Articles 22A to 22C and maps human review to the four Article 22C(2) safeguards. Some sources are still missing locally, logged as OD-39.
Still a proposal: the pilot decides which agent capabilities scale.

## Slide 10
Relabelling fixed traceability; the gate still fails on targets
12
Business goals (BG)
44
Functional requirements (FR)
85
Acceptance criteria (AC)
9
Non-functional (NFR, ISO/IEC 25010)
6
Imposed constraints (CON)
24
Business rules (RULE)
0%
100%
ID traceability: FR-to-AC and FR-to-BG
STILL FAIL, ON PURPOSE
Relabel: 68 BR and 12 OBJ rows mapped, four compound rows split, no meaning changed
Extracted: FR-022 split into FR-022 and RULE-023; CON-004 sent to Legal to validate its source
Seven business goals still lack a numeric target; NFR-009 thresholds need owner decisions
Six runs to v0.5.0: four new findings on v0.3.0, all fixed; none since
Advisory: rewrite AC as Given/When/Then before PRD handoff
I did not invent targets to pass the gate
Sources: BRD v0.5.0 frontmatter and Requirements Traceability; .copilot-tracking/brd-sessions/agentic-retrofit-programme.quality-report.yml (Runs 1 to 6); log.md (26 Sep 2026).
Notes: Alongside all of this ran a formal BRD quality review, re-run after every change. The first run failed hard: the BRD used legacy BR and OBJ identifiers, so the reviewer measured zero percent coverage from functional requirements to acceptance criteria and business goals.
I relabelled the document to a canonical taxonomy, with a legacy map so every old reference stays valid. Coverage went from zero to one hundred percent. That was an identifier-format problem, not missing requirements. Relabelling fixed traceability; it did not fix measurability.
There have been six runs so far. The later edits raised four new findings on version 0.3.0, all fixed, and none since. It still fails, because seven business goals have no numeric target until company data or board decisions exist. I chose to leave the gate failing rather than invent numbers, and I would like your view on that.

## Slide 11
Keeping evidence honest was hard; here is what I would change
CHALLENGES
WHAT I WOULD DO DIFFERENTLY
No company data
The company is fictional. I modelled tenure, residents and finances from sector medians and labelled every value as an estimate.
Agents that sound certain
Role answers are hypotheses, and the roles share my framing. Divergences stay open: L4 quality flags, L3 digital booking.
Sources that disagree
Interest cover 91% or 87%; fuel poverty corrected from 10.0% to 11.6%; EPC C final policy, not commenced law. Flagged, not resolved.
Start the log on day one
Log entries before 25 Sep had to be reconstructed from Git history.
Canonical IDs from the first draft
The first quality run scored 0% only because of legacy IDs; relabelling cost a full pass.
Run the value challenge earlier, and blind
It came after eight BRD revisions, and the roles could read my addendum. One pass without it would test for priming.
Sources: docs/reference/log.md (Conventions; corrections, 25 to 26 Sep 2026); agent-request-challenge.md (Divergences, Limitations); git log.
Notes: The writing was not the hard part. Keeping the evidence honest was.
The company is fictional, so every number about it is modelled and labelled as an estimate. The role agents are persuasive, and they read my own addendum, so they share my framing. Where they disagree, such as L4 autonomy for quality flags, I keep the divergence open. Sources disagree too, for example on interest cover, and I corrected a superseded fuel poverty measure. Regulation moves: EPC C is final policy but not commenced law, and Awaab's Law Phase 2 is planned from 30 November 2026. I flag those rather than silently choose.
If I started again, I would change three things. Start the log on day one; earlier entries had to be rebuilt from Git. Use canonical requirement identifiers from the first draft. And run the value challenge earlier, and once without the addendum, to test whether the roles were primed by my framing.

## Slide 12
One real chain, from a decision down to its dated source
Decision
Addendum: approve a capped pilot, not a five-agent rollout; no end-to-end Stock Prioritisation agent
Evidence
Agent Request Challenge, Stock Prioritisation: "eligibility is a rules question"
Requirement
FR-026, AC-039 and CON-005: deterministic pass, fail or unknown eligibility
Source
WH:SHF Wave 3 technical annex, Page 3 footnote 1; retrieved 19 Sep 2026
Change record
log.md, 26 Sep entries; commits a72f231, 3db359c and c3e423a
To justify
Follow the chain from the decision down to the dated source.
To challenge
Change one piece of evidence and see which rules and decisions move.
Every claim is labelled:
Case-study fact
Sector hypothesis
Planning assumption
Unknown detail
Sources: case_study_48_addendum.md (Recommended Executive Decision); agent-request-challenge.md; BRD FR-026, CON-005; WH:SHF annex snapshot; log.md.
Notes: This slide is the reason for all the structure: immutable dated sources, cited syntheses, an index and an append-only log, on Karpathy's LLM Wiki pattern. The organisation is in the appendix. Any decision in the addendum can be walked back to its evidence, and this is a real chain.
The decision: a capped readiness and pilot stage, not a five-agent rollout, with no end-to-end stock prioritisation agent. The evidence: the roles said eligibility is a rules question. The requirement: FR-026 requires a deterministic pass, fail or unknown eligibility result, tested by AC-039 and constrained by CON-005. The source: the Wave 3 technical annex, page 3, footnote 1, retrieved on 19 September. The change record: the 26 September log entries and commits.
To challenge a decision, change one piece of evidence, such as a real throughput figure, and the chain shows what has to move.

## Slide 13
Four decisions where I would value your challenge today
QUESTIONS FOR YOU
Will the panel read agent-led modernisation, not five end-to-end agents, as answering the brief?
How should I balance business depth against architecture depth?
Keep the BRD failing on unset targets, or propose illustrative targets?
Which open divergence first: L4 quality flags or L3 digital booking?
And on the story itself: where did it lose you?
NEXT, ON THE 85-DAY PLAN (TO 5 DEC)
High- and medium-level architecture with justified trade-offs
Shadow-mode comparison of typed decision models (IDEA-001)
Optional bounded demo, with a static fallback
CEO, CIO and CFO versions of the 15-minute pitch
No real resident or staff evidence yet; the role agents' discovery questions are ready
Those are my questions. Which one would you take first?
Sources: .copilot-tracking/plans/2026-09-19/case-study-85-day-delivery-plan.instructions.md; docs/reference/memory.md; docs/ideas/idea-register.md.
Notes: These are the four places I would most value your challenge.
First, will the panel read agent-led modernisation, not five end-to-end agents, as answering the brief, or as stepping back from the five agents it asked for?
Second, how much business depth versus architecture depth should the capstone show?
Third, should the BRD keep failing where targets need company data, or should I propose clearly labelled illustrative targets?
Fourth, which open divergence between the role agents should I resolve first?
On the right is what comes next on the 85-day plan, which finishes on 5 December: the architecture, a shadow comparison of typed decision models, an optional demo with a static fallback, and CEO, CIO and CFO versions of the pitch. There is still no real resident or staff evidence.
And on the story itself: where did it lose you? Which question would you take first?

## Slide 14
Appendix: the repo works as a second brain
PROBLEM DOCUMENTS
Original case study
Immutable record of the request
Addendum
Evolving assessment and proposal
BRD
Requirements with stable IDs
DOCS/REFERENCE: THE KNOWLEDGE BASE
Index
README task routing
Sources
Immutable dated snapshots
Syntheses
Cited sector and company research
Method
AMA training and prompts
Resources
Industry Hub findings
Memory
Owner context, not evidence
Log
Append-only changes and contradictions
Schema
copilot-instructions rules
WORKING EVIDENCE
.copilot-tracking
Plans, research, changes, reviews and BRD session state for every workflow
Git history
35 commits to 26 Sep and PR #1; most messages say what changed and why
Pattern: Karpathy's LLM Wiki. Immutable sources, maintained syntheses, read the index first, log every change
Sources: docs/reference/README.md (Layers, Task Routing); .github/copilot-instructions.md; docs/reference/log.md.
Notes: This is how I kept a two-week research effort from turning into a pile of
documents.
On the left are the problem documents. The original case study is never edited,
so the request is always visible. The addendum evolves with every finding, and
the BRD carries the requirements with stable identifiers.
In the middle is the knowledge base, organised on Andrej Karpathy's LLM Wiki
pattern. An index routes any task to the right files. Regulatory sources are
dated and immutable. Syntheses carry citations. Memory holds my own context and is
explicitly not evidence. The log is append-only and records every ingest,
correction and contradiction. The schema, the repository instructions, tells every
agent how to use all of this.
On the right is the working evidence: the tracking folders for each workflow, and
Git history. Together they mean the next session, human or agent, starts from
what we already know instead of rediscovering it.