## Slide 1
ZAVA NORTH HOMES / ZAVA FORWARD
60,000 homes. One promise.
Warmer homes.
Safe, accepted handovers.
Decisions we can explain.
THE REQUEST
Five agents to help
an overstretched
retrofit programme
Not faster agents on invisible work. A clearer path from effort to accepted home.
01 / REQUEST + PROPOSED RESPONSE / E01–E02 / 11 OCT 2026
Notes: Sixty thousand homes. Behind that number are residents waiting for warmth, and a small team trying to hold a complex retrofit programme together. Zava North Homes asked for five agents. That is a reasonable request: help us move faster.
The promise is safe, resident-accepted homes and explainable decisions. Our proposal changes how work becomes accountable, not the whole company.
Today, endorse preparation of a gated evidence-stage proposal. No procurement, spending or production authority is requested. First, let me show why the evidence changed what we should build.
Evidence:
docs/case_study_48_original.md — Business Challenge; Agentic Architecture Brief; Expected Outcomes (2026-09-10, immutable request).
docs/case_study_48_addendum.md — Zava Forward at Zava North Homes; Business Challenge; Executive Assessment (2026-10-11, proposal).

## Slide 2
THE ORIGINAL ASK
You asked for help at five pressure points
1 / PRIORITISE
Which homes first?
2 / ASSESS
What does the home need?
3 / FUND
Can we prepare the application?
4 / COORDINATE
Can the crew and resident agree?
5 / VERIFY
Is the work safe and acceptable?
The objective is accepted handover—not more activity, messages or drafts.
02 / REQUEST / E01 / DOUBLED DELIVERY AND GRANT CAPTURE ARE AMBITIONS, NOT RESULTS
Notes: The five requests follow a home: prioritise, assess, fund, coordinate, verify. The original asks for recommendations, drafts, coordination and quality flags while preserving investment approval and resident consent.
We are not dismissing that request. We are asking what must be true for each capability to be useful. A better draft cannot unlock a missing survey; a schedule cannot manufacture a competent crew.
Doubled delivery, grant capture and lower bills are original ambitions, not demonstrated outcomes. Accepted handover is the endpoint that keeps all five capabilities honest.
Evidence:
docs/case_study_48_original.md — Transformation Objective; Agentic Architecture Brief; Expected Outcomes; Business Case (2026-09-10).
docs/reference/research/company/pilot-measurement-challenge.md — Summary (2026-09-26, research hypotheses).

## Slide 3
EIGHT ROLE-AGENT RESEARCH INSTRUMENTS / NOT EMPLOYEE INTERVIEWS
The discovery reversal
RULES + CONTROLS
Holds, clocks
and evidence checks
ACCOUNTABLE PEOPLE
Investment + consent
Technical + quality
acceptance
BOUNDED AI
Read, reconcile,
draft and flag
Every end-to-end request combines all three. No model should own the whole journey.
03 / RESEARCH HYPOTHESES / E03–E05 / 26–27 SEP 2026
Notes: We challenged the request through eight role-agent instruments: Assets, Programme, Finance, Procurement, Resident Engagement, Building Safety, Data and Performance, and a Neighbourhood Housing Officer. These were sector-informed research instruments, not interviews with employees or company approvals.
Their shared finding was a reversal: every end-to-end request bundles controls, accountable decisions and narrower AI work. Each proposed agent needs the same reliable records and lifecycle underneath it. Richer photos, invoices or sensor inputs do not remove that need.
We do not yet know the binding delivery constraint. Capital, capacity, access or quality may dominate administration. That uncertainty argues for visibility and measurement before automation—not for five larger black boxes.
Evidence:
docs/reference/research/company/agent-request-challenge.md — Purpose and Method; Summary (2026-09-26).
docs/reference/research/company/agent-what-if-study.md — Purpose and Method; Summary of Revised Verdicts (2026-09-27).
docs/case_study_48_addendum.md — Business Challenge (2026-10-11).

## Slide 4
REQUEST → DISCOVERY → CONSEQUENCE → BUILD INSTEAD
Three requests. Three reasons to change.
RANK HOMES
Weights are policy.
Guessing cannot defend
who waits.
BUILD
Approved policy;
versioned rules + sources
SCHEDULE WORK
Real capacity AND
informed resident choice.
A slot is not consent.
BUILD
Capacity + choice records;
owned handoff
DRAFT GRANTS
Accepted evidence first.
Award ≠ claim ≠ cash.
A form is not funding.
BUILD
Evidence pack;
ledger states + review
04 / ROLE-AGENT FINDINGS → PROPOSED RESPONSE / E03 / NOT VERIFIED COMPANY BOTTLENECKS
Notes: Three examples make the scope change concrete.
You asked for ranking. The challenge found that ranking weights are investment policy, and eligibility is a rules question. If a model guesses either, we cannot justify who waits. Build an approved cohort policy, reproducible rules and field-level sources; let AI reconcile or explain, not set priority.
You asked for scheduling. The challenge found that a viable appointment needs committed competent capacity and informed resident choice. A calendar invitation supplies neither. Build capacity and measure-choice records with a named liaison; AI may suggest slots inside those boundaries.
You asked for grant drafts. The challenge found that claimable evidence and the ledger come first. Application, award, claim and cash are different states. Build accepted evidence and independent financial review; AI may assemble the sourced draft.
These are hypotheses to validate, but each exposes a prerequisite the requested capability cannot safely skip.
Evidence:
docs/reference/research/company/agent-request-challenge.md — Summary; Stock Prioritisation Agent; Grant and Funding Agent; Contractor and Resident Coordination (2026-09-26).

## Slide 5
THE MINIMUM SHARED FOUNDATION FOR FIVE CAPABILITIES
Change the handoffs.
Not the whole company.
Make work visible, measurable and explainable.
Then assistance can help safely.
ADD
One shared case, owned transitions,
evidence and bounded assistance
KEEP
Existing teams and suppliers;
source systems and Excel reporting
05 / PROPOSED MODERNISATION / E03/E05/E08 / NO HEADCOUNT REDESIGN OR ALL-SYSTEMS MIGRATION
Notes: This is the bold proposal: do not put faster agents on top of invisible work. Make work visible, measurable and explainable so assistance can help safely.
The expansion is explicit. Alongside the five capabilities, we propose a shared case, owned transitions and evidence. Those are repeated prerequisites, not a cloud-fashion detour. Without them, five assistants can produce five incompatible accounts of the same home.
This is modernisation of existing work, not a replacement operating model, headcount redesign or all-systems migration. Keep the teams, suppliers and useful source systems. Keep Excel for reporting. Start with one connected home.
Technology alone creates no crew capacity, consent, money or technical acceptance.
Evidence:
docs/reference/research/company/agent-request-challenge.md — Summary (2026-09-26).
docs/reference/research/company/pilot-measurement-challenge.md — Owner Decision, 2026-09-26.
docs/prds/zava-forward-retrofit-programme-demonstrator.md — Executive Summary; CON-009/AC-057 (v0.13.0 candidate, 2026-10-11).

## Slide 6
THE NEW WAY OF WORKING / AN ACCOUNTABLE WORK RECORD
Give every step a name, an owner and a clock
WHO
Case owner + receiving owner
WHERE
Named lifecycle state
WHEN
Entry, exit + pause timestamps
WHY WAITING
Blocker + next action
WHAT PROVES IT
Evidence version + acceptance
WHAT CHANGED
Decision + event + reason
A sent task is not an accepted handoff. A completion is not accepted handover.
06 / PROPOSED WORK CONTRACT / E03/E05/E06 / DEFINITIONS AND TARGETS REQUIRE OWNER AGREEMENT
Notes: Measurable work does not begin with a dashboard. It begins with a contract for each step.
Record the case owner and the person accepting the handoff. Give the work a named state. Capture entry, exit and pause timestamps, a coded blocker, the next action, and the evidence version behind acceptance.
The sender retains chase responsibility until the receiver accepts. Changed evidence returns only dependent decisions for review. Safety concerns take a separate human response route.
Now the team can distinguish waiting for a survey from waiting for consent or capacity. Leaders can see where effort accumulates. Agree definitions first and count recording effort too; visibility is a proposed mechanism, not a saving.
Evidence:
docs/reference/research/company/agent-request-challenge.md — Summary; Programme supervisor (2026-09-26).
docs/reference/research/company/pilot-measurement-challenge.md — Freeze Before Measurement; Analysis Rules (2026-09-26).
docs/case_study_48_addendum.md — EXA-002/008/013 (historical exercise assumptions, 2026-10-10).

## Slide 7
ONE-HOME STORY / CONSTRUCTED EXERCISE, NOT A LIVE CUSTOMER OUTCOME
One home makes the whole argument real
1 / IDENTIFY
Conflicting EPC?
Hold decision.
Name resolver.
2 / AGREE
Survey + design
Resident choice
Funding + capacity
before release
3 / DELIVER
Evidence returned
Independent QA
Defect? Return
to owner.
4 / ACCEPT
Defects resolved
Resident handover
Separate financial
closure
The win to prove: no lost ownership, no silent exception, no unexplained acceptance.
07 / EXERCISE JOURNEY + PROPOSED GATES / E06/E08 / NOT PROOF OF EXECUTED END-TO-END ACCEPTANCE
Notes: Follow one fictional home. Its EPC sources conflict. Rather than invent an answer, the case holds the dependent decision and names a resolver. After correction, approved rules establish priority.
The assessor supplies observations; the coordinator reviews the design. The resident chooses the measures through supported contact. Finance checks funding, and a competent crew is committed before a person releases work.
The contractor returns versioned evidence. Independent quality review finds a defect and returns it to an owner. Only after correction and acceptance does resident handover proceed. Financial closure has its own evidence; it is not inferred from installation.
The win to prove is continuity: no lost owner, silent exception or unexplained acceptance. This is an exercise story, not live proof.
Evidence:
docs/case_study_48_addendum.md — EXA-002/003/005/007/008/015; Four-Week Plan and Tribunal Defence (2026-10-10 exercise).
docs/prds/zava-forward-retrofit-programme-demonstrator.md — Executive Summary; Exercise Acceptance Contract (v0.13 candidate).
Demo/recovery cue (not spoken): show actual executed scope in under two minutes; if unavailable, use this illustrative trace, never call it proof.

## Slide 8
DIGNITY AND CAPACITY / BOTH MUST BE REAL
A resident is not a scheduling variable
RESIDENT CHOICE
Clear measure options + named contact
Safe phone, letter or assisted route
Preferences are not works consent
Silence is not consent
DELIVERY CAPACITY
Committed crew + competence
Materials + client-side review capacity
Necessary adjustments, not diagnoses
Named liaison owns the handoff
No compulsory resident portal. Hazards reach people outside routine scheduling.
08 / PROPOSED SERVICE / E03/E06/E12 / DIRECT RESIDENT AND STAFF VALIDATION STILL REQUIRED
Notes: At that appointment, two realities meet: a resident's informed choice and a supplier's actual capacity. Neither is a prediction for an agent to invent.
Residents need clear options, a named contact and safe phone, letter or officer-assisted routes. No compulsory portal. Contact preference, accessibility adjustment and consent to a measure are separate records. Silence is not consent, and no-access is not automatically refusal.
Contractors need agreed scope, competence, materials and necessary adjustments—not sensitive diagnoses. A named liaison owns the handoff through approved channels.
AI can help prepare an update or suggest an available slot. Staff still review and act. Real co-design must test clarity and burden; fewer failed visits remain unmeasured.
Evidence:
docs/reference/research/company/agent-request-challenge.md — Coordination; Damp-and-mould loop (2026-09-26).
docs/case_study_48_addendum.md — EXA-004/005/007/008 (exercise assumptions).
docs/reference/research/ux/zava-forward-prototype-profile-review.md — Owner Usability Feedback; Proposed Acceptance Checks (2026-10-07).

## Slide 9
TRANSPARENCY / AN INSPECTABLE DECISION TRACE, NOT JUST AN AI EXPLANATION
Every decision must tell its story
WHAT DID WE KNOW?
Source + evidence version
Applicable rule version
Unknowns + conflicts
WHY THIS DECISION?
Rule result + reason
Named reviewer + approval
Event + timestamp
WHAT IF IT CHANGES?
Override: authority + reason
Dependent reviews reopen
Earlier versions preserved
A new source is not a new policy. Accountable owners approve rule changes.
09 / PROPOSED CONTROL DESIGN / E02/E06/E09 / LEGAL CURRENTNESS AND CONTROL PROOF REMAIN OPEN
Notes: A regulated landlord needs more than a persuasive explanation. It needs a trace another person can inspect.
For each decision, retain the source and evidence version, applicable rule version, result and reason, named reviewer, approval event and timestamp. If someone overrides the result, capture their authority and reason. If evidence changes, reopen dependent reviews and preserve the earlier story.
That is how an executive answers: why this home, why this release, why this payment? AI-generated prose cannot substitute for the trace.
Regulatory updates enter a managed source register; accountable professionals approve changed interpretations and rules. This pitch uses dated repository evidence, not a fresh legal-currentness review. Compliance and technical acceptance stay human-owned.
Evidence:
docs/case_study_48_addendum.md — Regulatory Evidence and Service Design; EXA-003/005/006 (2026-10-11).
docs/adrs/0001-azure-architecture.md — Decisions; Exercise Applicability (2026-10-11, proposed).

## Slide 10
SYSTEM CONTEXT / PROPOSED, NOT DEPLOYED
One workbench beside the systems you keep
EXISTING SOURCES
Excel + stock
Housing + assets
Surveys + evidence
Funding rules
Validated intake
ZAVA FORWARD
One linked case
Role queues + next action
Owner + blocker
Evidence + trace
Bounded assistance
PEOPLE + CHANNELS
Staff role views
Resident contact
Contractor exchange
Excel reports
Controlled access
10 / TARGET LANDSCAPE / E06/E08/E09 / SOURCES FEED THE WORKBENCH; NO BLANKET REPLACEMENT
Notes: Here is the product in its context. Existing workbooks, housing and stock records, surveys and funding rules feed the workbench through validated intake. The arrow runs from sources into the shared case—not backwards.
Staff use role queues over that case. Residents receive supported contact, contractors exchange scoped work and evidence through approved channels, and Excel receives reporting views. Neither residents nor contractors need open access to the internal tool.
We keep useful systems and clarify which source owns each fact. Conflicting identifiers are quarantined, not silently merged. This is a proposed landscape, not a deployed topology or an all-systems migration.
Evidence:
docs/case_study_48_addendum.md — EXA-003/004/005 (2026-10-10 exercise assumptions).
docs/prds/zava-forward-retrofit-programme-demonstrator.md — Executive Summary (v0.13 candidate).
docs/adrs/0001-azure-architecture.md — Hybrid M365 and Excel transition; Decisions (2026-10-11 proposed).

## Slide 11
CONTROL FLOW / TARGET DESIGN, NOT FULL DEPLOYMENT PROOF
One controlled route from evidence to action
SOURCES + STAFF
Intake + reviewed requests
CONTROLLED API
Rights, versions + approvals
CASE + EVIDENCE
Azure SQL state
Versioned Blob evidence
AI → STAFF
Permitted inputs; cited draft
No write credentials
WORKFLOW RULES
Ranking, gates + audit
PROOF STILL REQUIRED
Permissions + leakage
Recovery + resilience
11 / EXERCISE AZURE/SQL/AI DIRECTION ≠ CUSTOMER PROCUREMENT APPROVAL / E07–E11
Notes: One controlled API mediates intake and staff action requests. It checks role, case and field permissions, evidence versions and approvals before SQL state changes. Versioned Blob evidence supports the trace. Deterministic workflow controls ranking, gates and routing.
AI receives permitted inputs and returns a cited draft or flag to staff. It has no write credentials. Human review comes before a controlled action; model failure retains the manual route without bypassing gates.
Actual Azure, SQL and AI are the exercise direction—not customer procurement approval or a universal requirement for agent transformation. Pinned #58 documents narrow feasibility, not this entire design. CIO assurance still requires permission, leakage, recovery and resilience tests.
Evidence:
docs/case_study_48_addendum.md — Subsequent Application Exercise Builds; Current Learning and Parallel Experiment (2026-10-11).
docs/adrs/0001-azure-architecture.md; docs/adrs/0002-pilot-readiness-architecture.md — Exercise Applicability; Decisions (proposed).
docs/ideas/typesafe-system-one-agent-fit.md — Observed Feasibility and Parallel Value Experiment (pinned #58).

## Slide 12
ASSISTANCE INSIDE THE BOUNDARY
AI earns a task. Never the authority.
BOUNDED SELECTION
Source-bound supplied candidates
Verified task fit; no-match is allowed
Compare against rules / manual
CITED GENERATION
Draft from permitted evidence
Check every required field
Count review and correction effort
People own policy, consent, technical acceptance, grant submission, QA and payment.
12 / NARROW OBSERVED FEASIBILITY ≠ TASK BENEFIT OR FULL ACCEPTANCE / E07/E11
Notes: Give AI a bounded task, not an office of authority. A decision model may select among supplied, source-bound candidates when verified task fit supports it. It must allow no-match or uncertainty. A generative model may assemble a cited narrative from permitted evidence.
Staff check required fields and own the decision. Priority policy, consent, technical acceptance, claims, quality and payment are never AI-owned.
Pinned #58 records source-bound EPC selection and cited generation feasibility. That does not establish calibration, broader screening or net benefit.
If review and correction erase the benefit, keep the simpler path. Real inference is exercise evidence; usefulness needs a separate test.
Evidence:
docs/ideas/typesafe-system-one-agent-fit.md — Microsoft Decision 1 Reassessment; Observed Feasibility and Parallel Value Experiment (2026-10-10/11, #58 pinned at 5136f192d583a5bf53adeeec4b0f21369b005c9d).
docs/case_study_48_addendum.md — Subsequent Application Exercise Builds (2026-10-11).

## Slide 13
THE CFO TEST / FICTIONAL HOME ECONOMICS, NOT A BUDGET OR WORKBENCH PRICE
Stewardship means seeing cash before optimism
£20,000
Gross base exposure
before grant cash
£7,500
Fictional grant
—not cash yet
£12,500
Provider funding
if grant is received
If contingency is spent: £22,000 gross / £14,500 provider exposure.
Application ≠ award ≠ claim ≠ cash.
13 / FICTIONAL EXA-010/015 / E06 / NO REAL AWARD, COVENANT HEADROOM OR SPENDING AUTHORITY CLAIMED
Notes: For the CEO, this is mission stewardship; for Assets, safe accepted handover. For the CFO, it must also be honest cash exposure.
This fictional home costs twenty thousand pounds. Its illustrative grant is seven thousand five hundred, leaving twelve thousand five hundred provider funding if received. Before receipt, gross exposure is still twenty thousand. Fully spent contingency raises the envelope to twenty-two thousand and provider exposure to fourteen thousand five hundred.
Application, award, claim and cash must remain separate. These are exercise figures, not a real budget, grant or liquidity position.
The workbench needs its own whole-life cost and authority review. Count net effort and cost per accepted outcome, not headline minutes saved.
Evidence:
docs/case_study_48_addendum.md — EXA-010/015; Numerical Targets and Attribution (2026-10-10).
docs/reference/research/company/company-profile-research.md — Confirmed Company Information (2026-09-26).

## Slide 14
SUPPORTED CHANGE / EXISTING TEAMS AND SUPPLIERS
Make the first change small enough to learn
1 / CO-DESIGN
Programme Manager
Workbook owners
Tasks + baseline
2 / CONNECT
Data owner
One home first
Shadow import
Quarantine conflicts
3 / REHEARSE
Team leads
Task walkthroughs
Named support
Short parallel run
4 / SWITCH
Digital + work owner
Exit tests + rollback
Workbench writes
Excel reports
No permanent dual entry. No compulsory portal. No big-bang replacement.
14 / PROPOSED ADOPTION JOURNEY / E05/E09/E12 / ROLE ASSIGNMENTS AND EXIT THRESHOLDS TO CONFIRM
Notes: The ambition is large; the first change should be small enough to learn from. Start with existing teams and suppliers, and one connected home.
The Programme Manager and staff co-design tasks and profile workbook ownership. The Data owner shadows one-way imports and owns quarantine and reconciliation. Team leads rehearse role-specific tasks with named support. Digital and the work owner agree exit tests and prove rollback before switching the write path.
Keep parallel entry short and explicitly owned. After sign-off, the workbench writes and Excel reports through the API. No permanent dual entry, compulsory portal or big-bang replacement.
These are proposed owner roles, not confirmed delegations. Validate tenant, workbook quality, accessibility and staff readiness. Count transition and training effort in the business case.
Evidence:
docs/reference/research/company/pilot-measurement-challenge.md — Owner Decision, 2026-09-26.
docs/adrs/0001-azure-architecture.md — Hybrid M365 and Excel transition (proposed).
docs/reference/research/ux/zava-forward-prototype-profile-review.md — Owner Usability Feedback; Proposed Acceptance Checks (2026-10-07).

## Slide 15
A DASHBOARD RUNS THE WORK / A FROZEN COMPARISON TESTS THE CLAIM
Prove the programme. Test the AI separately.
1 / PROGRAMME COMPARISON
Existing teams: assisted vs usual delivery
Same events + frozen cohort
Accepted handovers + whole-chain cost
Shared resources + displacement
2 / AI TASK COMPARISON
Same inputs; manual / rules vs AI
Paired, reviewed outcomes
Review + correction + recording effort
Errors + delay + latency + cost
Include unfinished and withdrawn homes. Protect safety, choice, quality, equity and cash.
15 / PROPOSED EVALUATION / E05/E11 / EFFECTS UNMEASURED; PARALLEL EXPERIMENT HAS NO RESULTS HERE
Notes: A dashboard tells us what is happening; it does not establish what caused it. Separate two questions.
First, does modernisation improve accepted outcomes? Compare an assisted locality with a matched locality using existing delivery without agents, both with existing teams, identical event capture and a frozen cohort. Compare changes against each area's instrumented pre-period. Log shared suppliers and staff so improvement is not borrowed from elsewhere. Do not introduce a protected delivery cell and call its capacity an AI benefit.
Second, does a capability add value over the same workflow without it? Pair identical inputs and reviewed tasks. Count review, correction, recording, errors, latency and cost.
Include unfinished, paused and withdrawn homes. Safety, resident choice, quality, equity and peak cash cannot be traded for speed. Protocol and thresholds need owner agreement. No numerical effects are measured here; a negative AI result means simplify.
Evidence:
docs/reference/research/company/pilot-measurement-challenge.md — Summary; Owner Decision, 2026-09-26; Proposed Measurement Design; Analysis Rules.
docs/ideas/typesafe-system-one-agent-fit.md — Observed Feasibility and Parallel Value Experiment (2026-10-11, protocol not results).

## Slide 16
GATED EVIDENCE STAGE / PROPOSED OWNERS, NOT DELEGATED AUTHORITY
Earn the next gate. Do not leap into production.
1 / AGREE
Sponsor + Assets
Requirements
Control owners
Scope + authority
2 / CONNECT
Programme + Digital
Same-home trace
Real services
Negative tests
3 / PROVE
Data + Finance + CIO
Net value + cost
Rights + recovery
4 / DECIDE
Sponsor + owners
Evidence-led return
Continue,
simplify or stop
16 / PROPOSED GATES / E06–E10 / NO NEW SPEND, DEPLOYMENT OR LIVE PILOT AUTHORITY
Notes: Four gates turn ambition into a controlled next step. Sponsor and Assets review the current requirements candidate, assign control owners, and define scope and authority. Programme and Digital then connect the same-home trace on continuing generated data, with actual exercise services and negative-control tests.
Data, Finance and the CIO require evidence of net task value, whole-life cost, enforceable permissions, accessibility and recovery. The sponsor and owners receive pass, fail, blocked and not-run findings and decide whether to continue, simplify or stop.
PRD v0.13 needs fresh review and acceptance. Historical v0.12 approval and #58 feasibility do not transfer. Missing authority blocks billable work. A later live pilot requires separate operational, privacy, professional and user approval.
Evidence:
docs/case_study_48_addendum.md — EXA-001; Subsequent Application Exercise Builds; Current Learning and Parallel Experiment (2026-10-11).
docs/prds/zava-forward-retrofit-programme-demonstrator.md — front matter; CON-009/AC-057 (v0.13 candidate).
docs/adrs/0002-pilot-readiness-architecture.md — Exercise Applicability; Decisions (proposed).

## Slide 17
TODAY / ENDORSE PREPARATION OF A GATED EVIDENCE-STAGE PROPOSAL
Back the evidence. Keep the promise.
CEO + ASSETS
Name sponsor + owners
Protect safe,
accepted handovers
CFO
Affordability + net effort
Cost + authority review
No assumed grant cash
CIO + PROGRAMME
Enforceable permissions
Resilience + transition
Proof, not cloud assurances
Return with fair options, costs and stop tests at a date you agree.
Visible work. Measurable progress. Explainable decisions.
17 / ENDORSE PLANNING ONLY / NO PROCUREMENT, PRODUCTION OR SPENDING AUTHORITY / E07/E08
Notes: The ask is not to replace how the whole company works. Endorse preparation of a gated evidence-stage proposal for the shared foundation these five capabilities need.
CEO and Assets: name a sponsor and workflow and control owners. CFO: define the affordability, whole-life cost and spending-authority review. CIO and Programme: define enforceable controls, resilience and supported transition evidence. Confirm actual delegations.
Return at a date you agree with reviewed requirements, fair Excel-only and M365 alternatives, scoped costs, acceptance tests and stop conditions. No purchase, deployment or production is authorized today.
You asked for agents to help deliver the promise. Our recommendation is to make the work visible, measurable and explainable—so assistance can earn its place, and every accepted home has a story you can stand behind.
Evidence:
docs/case_study_48_addendum.md — Executive Assessment; Recommended Executive Decision; Subsequent Application Exercise Builds (2026-10-11, proposal).
docs/reference/research/company/company-profile-research.md — Role and Decision Map (2026-09-26, proposed role boundaries).

## Slide 18
APPENDIX A • TARGET DESIGN, NOT DEPLOYMENT CLAIM
Technical Q&A: isolate failure, preserve control
18 / ZAVA FORWARD • PROPOSED PATTERNS + OPEN ASSURANCE • E08/E09/E10/E11
STATE & SCALE
SQL row versions / idempotency
Indexed queries / paging
Blob evidence versions
Restart and restore tests
TRUST BOUNDARIES
Role / case / field rights
Permitted model inputs
Schema / source validation
No agent decision writes
FAILURE & OPERATIONS
Manual route on AI failure
Unknown facts hold reviews
Audit / cost telemetry
Recovery still to prove
Notes: Threats include unauthorized writes, stale approvals, cross-case leakage, malicious content in evidence, model hallucination and lost or competing state. Proposed controls are one API write path, server-side role/case/field projections, source-bound inputs, schema validation, independent reviewers, row-version concurrency, idempotent transitions and replayable audit.
SQL indexes and server-side paging/clustering address full-file and full-map mechanisms. Queue-separated workers and private-only access remain proposed topology, not deployed facts. Model failure retains manual work; unsupported source facts stay unknown; retries must not duplicate transitions. Blob versions and SQL metadata must identify exactly which evidence was approved. Recovery, ledger verification, replicas, user identity, leakage/injection tests and legal retention decisions need explicit observed evidence before readiness claims.
Evidence:
docs/prds/zava-forward-retrofit-programme-demonstrator.md — front matter; Executive Summary; CON-009/AC-057 (v0.13.0 candidate 2026-10-11; historical v0.12.0 accepted 2026-10-10)
docs/adrs/0001-azure-architecture.md — Exercise Applicability (2026-10-11); Decisions; Hybrid M365 and Excel transition; Options still to compare (proposed)
docs/adrs/0002-pilot-readiness-architecture.md — Exercise Applicability (2026-10-11); Decisions; 1. Durable store (proposed readiness design)
docs/ideas/typesafe-system-one-agent-fit.md — Observed Feasibility and Parallel Value Experiment (2026-10-11); Microsoft Decision 1 Reassessment (2026-10-10). PR #58 pinned 5136f192d583a5bf53adeeec4b0f21369b005c9d; inspected in maintained documentation 2026-10-11, not runtime reverified

## Slide 19
APPENDIX B • ANSWERS WITH REVERSAL CONDITIONS
Council Q&A: the objections we welcome
19 / ZAVA FORWARD • ALTERNATIVES, AFFORDABILITY, AUTHORITY • E05/E07/E09/E11
WHY NOT EXCEL / M365?
Cost equivalent options; control mechanisms must win.
WHY NOT LAUNCH NOW?
Feasibility is not full workflow or human acceptance.
WHAT BUDGET?
New scoped authority needed; prior cap/override is historical.
WHAT IF AI FAILS?
Keep manual work; simplify failed tasks; preserve gates.
Notes: Why not fix Excel? We should cost that option; the proposed control mechanisms, not familiarity alone, decide the comparison. Why not Power Platform? Tenant/licensing and operational fit are unverified and require equivalent appraisal before production selection. Why buy AI now? Do not buy an assumed benefit; verify access, terms and scoped authority, then run paired task tests. Why not launch from #58? Narrow observed feasibility is not full workflow/control or human acceptance.
What is the budget? No new corporate amount is approved. Historical EXA-012 allocated USD450 per month, reviewed at USD360 and paused at USD405; #58 removed that cap only for its rebuild. Each subsequent build needs an effective scoped approval with accrued liabilities. Stop if controls fail, authority is absent or liabilities exceed the agreed envelope. Simplify any AI task that fails net-value testing; keep required real-platform evidence independent.
Evidence:
docs/reference/research/company/pilot-measurement-challenge.md — Summary; Owner Decision, 2026-09-26; Proposed Measurement Design (2026-09-26, proposed comparisons)
docs/case_study_48_addendum.md — Owner-Approved Exercise Baseline (2026-10-10); EXA-001/002/004/005/008/010/011/012/013/015/016; Numerical Targets and Attribution (historical accepted exercise assumptions)
docs/case_study_48_addendum.md — Subsequent Application Exercise Builds (2026-10-11); Current Learning and Parallel Experiment (owner direction; feasibility not benefit)
docs/adrs/0001-azure-architecture.md — Exercise Applicability (2026-10-11); Decisions; Hybrid M365 and Excel transition; Options still to compare (proposed)
docs/ideas/typesafe-system-one-agent-fit.md — Observed Feasibility and Parallel Value Experiment (2026-10-11); Microsoft Decision 1 Reassessment (2026-10-10). PR #58 pinned 5136f192d583a5bf53adeeec4b0f21369b005c9d; inspected in maintained documentation 2026-10-11, not runtime reverified

## Slide 20
APPENDIX C • REVIEW AND PROVENANCE
Read the evidence label before reading the claim
20 / ZAVA FORWARD • AS AT 11 Oct 2026 • REPOSITORY-ONLY • NO NEW LEGAL CURRENTNESS CHECK
REQUEST / RESEARCH
Original ambition is not an outcome.
Sector patterns are not company facts.
Role instruments are not interviews.
EXERCISE / DIRECTION
Fictional fixtures are not budgets.
Accepted v0.12 is historical.
v0.13 is pending fresh review.
PROPOSED / OBSERVED
Target topology is not deployed proof.
Pinned feasibility is narrow.
Benefit and readiness are unproved.
Full source/date/status in notes • New narrative review pending • Timed rehearsal pending
Notes: Evidence categories: REQUEST is the immutable case ambition; RESEARCH is sector evidence or role-agent hypothesis; EXERCISE is a selected fictional fixture or historical owner-approved baseline; DIRECTION is the current owner's delivery requirement; PROPOSED is design or evaluation not yet accepted; OBSERVED FEASIBILITY is a precisely pinned recorded service result; UNPROVED is benefit or readiness still lacking evidence.
All consequential legal adoption requires fresh official-source verification and professional/control-owner approval. v0.12 acceptance on 10 October does not transfer to v0.13. PR #58 evidence is pinned at 5136f192d583a5bf53adeeec4b0f21369b005c9d in maintained main documentation, not imported source or a re-inspected runtime.
The full capstone guide informed the narrative. A deck cannot establish live delivery, Q&A behaviour, working autonomy, operations or publication floors. Earlier reviews applied to earlier narratives and are historical, not current approval. Independent final review of this rebuilt narrative is handled by the parent; a timed rehearsal remains pending. Detailed source/provision/date/status references are in notes and research/evidence-register.md.
Evidence:
docs/case_study_48_original.md — Business Challenge; Agentic Architecture Brief; Expected Outcomes (2026-09-10, immutable request)
docs/reference/research/company/agent-request-challenge.md — Purpose and Method; Summary (2026-09-26, role-agent hypotheses)
docs/case_study_48_addendum.md — Owner-Approved Exercise Baseline (2026-10-10); EXA-001/002/004/005/008/010/011/012/013/015/016; Numerical Targets and Attribution (historical accepted exercise assumptions)
docs/case_study_48_addendum.md — Subsequent Application Exercise Builds (2026-10-11); Current Learning and Parallel Experiment (owner direction; feasibility not benefit)
docs/prds/zava-forward-retrofit-programme-demonstrator.md — front matter; Executive Summary; CON-009/AC-057 (v0.13.0 candidate 2026-10-11; historical v0.12.0 accepted 2026-10-10)
docs/ideas/typesafe-system-one-agent-fit.md — Observed Feasibility and Parallel Value Experiment (2026-10-11); Microsoft Decision 1 Reassessment (2026-10-10). PR #58 pinned 5136f192d583a5bf53adeeec4b0f21369b005c9d; inspected in maintained documentation 2026-10-11, not runtime reverified
docs/reference/method/ama-capstone-assessment-guide.md — Sections A-D; How the outcome is determined; How to prepare (2026-09-30 published rubric)

## Slide 21
APPENDIX D • OPTIONS GATE • NO WINNER SCORED
Compare the routes before selecting a winner
Decision criterion | Excel-only improvement | M365 / business platform | Azure-led hybrid
Workflow / evidence | Workbook stays; fit unverified | Greenfield Power Apps / Dataverse | Shared API; proposed
Permissions | Controls / roles unverified | Roles proposed; tenant fit unverified | Server API checks; proof needed
Migration | Less change possible; fit unverified | Greenfield; migration unverified | Staged import; exit test
Integration | Workbook / API links unverified | Connectors / sources unverified | API / source links proposed
Resident access | Non-digital required; untested | Non-digital required; untested | Non-digital required; untested
Whole-life cost | Not assessed | Licence / support unverified | Run cost not assessed
Readiness | Baseline / controls unverified | Tenant check needed | Exercise direction only
No common-basis cost or fit evidence yet. Compare controls, tenant, migration and support before choice.
21 / ZAVA FORWARD • QUALITATIVE DESIGN HYPOTHESES • ADR 0001 • OQ-012
Notes: This is a comparison framework, not a scored recommendation. Excel-only improvement may minimize change, but control fit and the manual baseline still need evidence. The greenfield Power Apps/Dataverse business-platform option and Azure-led hybrid both need fair, equal-scope appraisal. Tenant fit, licences, workflows and resident access have not been tested. The Azure-led hybrid is the exercise direction for connected workflows and real AI, SQL and Azure evidence; it is not a production decision and costs are not measured.
Ask owners to compare the routes on the same workload, controls, transition risk, accessibility, integration, support and whole-life cost. Identify tenant capability, workbook quality, baseline effort and failure fallback. Score only when comparable evidence exists; mandatory safety, privacy, resident and approval controls are gates, not tradeable points.
Evidence:
docs/adrs/0001-azure-architecture.md — Hybrid M365 and Excel transition; Options still to compare; Provisional options appraisal (architect illustration is not an approved decision)
docs/case_study_48_addendum.md — Implementation Options and Provisional Platform Recommendation; EXA-012 / OQ-012
docs/case_study_48_original.md — Business Challenge (spreadsheets stated; specific workbook failure modes not measured)